FINAL PROJECT REPORT

Medical Diagnosis Center by ServiceNow Service Portal

| Project Name | Medical Diagnosis Center by ServiceNow Service Portal |
| --- | --- |
| Prepared By | Project Team |
| Platform | ServiceNow |

Date: 06 October 2026

Project Report Structure

• 1. Introduction

• 2. Ideation Phase

• 3. Requirement Analysis

• 4. Project Design

• 5. Project Planning & Scheduling

• 6. Functional and Performance Testing

• 7. Results

• 8. Advantages & Disadvantages

• 9. Conclusion

• 10. Future Scope

• 11. Appendix

1. INTRODUCTION

1.1 Project Overview

The Medical Diagnosis Center by ServiceNow Service Portal is a healthcare-service workflow prototype designed around a patient-facing diagnostic booking and reporting journey. The implemented experience begins with the Medical Test Catalog and continues through diagnostic-test selection, booking, patient details, scheduling, the configured payment stage, appointment tracking, appointment completion, automatic report creation and My Lab Reports. Patients/service users select a diagnostic test from the Medical Test Catalog and use the ServiceNow Service Portal to complete the configured booking journey. The journey captures the configured patient details and schedule information, completes the configured Payment → Done stage, creates the Appointment, supports My Appointments tracking, and uses the configured completion event to create the Report that is surfaced through My Lab Reports.

The solution uses ServiceNow low-code capabilities rather than an external application stack. Catalog variables and a Requester Information variable set support structured data capture, while Catalog UI Policies provide configured dynamic field behaviour. Flow Designer and ServiceNow configuration support the booking, appointment, completion and report lifecycle. Where an approval or authorized review is configured for a service, it remains an operational branch rather than a clinical decision. Roles and ACLs protect operational data, and Flow Designer Execution Details/platform logs support troubleshooting and validation.

1.2 Purpose

• Reduce manual effort and repetitive coordination in healthcare-service request handling.

• Provide a structured, user-friendly Service Portal and Service Catalog entry point for healthcare and diagnostic-service requests.

• Standardize diagnostic-test selection, patient-detail capture, scheduling and appointment processing.

• Create a centralized operational record linked to the service-request lifecycle.

• Improve visibility through Appointment / My Appointments, Report / My Lab Reports and configured status/notification behaviour.

• Provide controlled access using roles and ACLs.

• Create a maintainable ServiceNow foundation that can be extended with healthcare integrations, analytics, and additional service categories.

2. IDEATION PHASE

2.1 Problem Statement

Patients need a faster, clearer and more traceable way to discover diagnostic tests, book an appointment, complete the configured booking steps and access the resulting report. A fragmented booking experience can lead to incomplete patient information, missed scheduling steps, repeated coordination, unclear appointment status and difficulty locating completed reports.

The operational problem is the movement of information from diagnostic-test selection through patient details, schedule and payment, into appointment completion and report availability. Service administrators and authorized healthcare/diagnostic staff need standardized data, controlled access and a repeatable workflow that reduces manual coordination while preserving authorized human decisions.

2.2 Empathy Map Canvas

| Stakeholder | Think & Feel | See | Say & Do | Pain | Gain |
| --- | --- | --- | --- | --- | --- |
| Patient / Service Requester | Wants a simple form, clear status and predictable service progression. | Service Portal, request form, notifications. | Enters service details, submits request and tracks REQ/RITM. | Repeated data entry, unclear status, waiting for responses. | Structured submission, visibility and clearer communication. |
| Healthcare / Service Administrator | Wants maintainable configuration and reliable workflow automation. | Service Portal, Catalog, Flow Designer, records, ACLs and execution details. | Configures services, flows, security and troubleshooting. | Manual configuration effort and difficult diagnosis when flows fail. | Centralized configuration and execution visibility. |
| Doctor / Authorized Healthcare Staff | Wants sufficient request context and a clear decision or assignment point. | Request records, status, appointment/review information. | Reviews relevant requests and performs authorized service actions. | Incomplete information and avoidable clarification. | Standardized request context and cleaner handoff. |
| Diagnostic / Laboratory Team | Wants complete service information and clear fulfilment handoffs. | Operational records, assignments and request details. | Reviews assigned requests and performs diagnostic-service fulfilment. | Incomplete data and repeated clarification. | Standardized records and cleaner fulfilment handoff. |
| Approver / Authorized Reviewer | Wants enough information to make a timely service decision where approval is required. | Approval record and request context. | Reviews and approves/rejects or routes requests. | Unstructured requests and unclear approval context. | Controlled routing and traceable approval handling. |

2.3 Brainstorming

• Guided healthcare/diagnostic service catalog items with standardized fields.

• Dynamic forms that show only relevant service information.

• Automatic retrieval of catalog variables into the workflow.

• Operational record creation from submitted service data.

• Appointment scheduling or authorized-review/approval routing with decision-based workflow branching.

• Automated request-created, status and completion notifications.

• REQ/RITM lifecycle visibility and audit-friendly tracking.

• Role/ACL-based protection of healthcare-service operational data.

• Future hospital/EMR/lab integrations, advanced analytics and AI-assisted service classification.

The selected concept is the ServiceNow diagnostic booking-to-report lifecycle because it directly matches the implemented portal experience and keeps the workflow feasible within ServiceNow's low-code configuration model.

3. REQUIREMENT ANALYSIS

3.1 Customer Journey Map

| Stage | Requester Experience | System Response |
| --- | --- | --- |
| Discover Test | Patient opens the Medical Test Catalog and identifies the required diagnostic test. | ServiceNow displays configured diagnostic test options. |
| Select Test | Patient selects a diagnostic test. | Selected test context is carried into the booking journey. |
| Book Now | Patient chooses Book Now. | The booking flow opens the configured patient-detail stage. |
| Patient Details | Patient enters required patient/request information. | Configured form fields and validation capture the required details. |
| Schedule | Patient selects the available/configured appointment date and time. | The schedule selection is retained for the appointment. |
| Payment | Patient reaches the configured payment step. | The configured payment stage is processed within the prototype scope. |
| Done | Patient completes the booking journey. | The booking is finalized and the Appointment becomes available. |
| Appointment | Patient/authorized staff access the created appointment. | Appointment details and lifecycle status are available. |
| My Appointments | Patient views booked appointments. | My Appointments provides the configured appointment list/status. |
| Appointment Completed | Authorized staff complete the appointment. | The completion event updates the configured lifecycle. |
| Auto Create Report | Completed appointment triggers report creation. | Configured automation creates the Report record. |
| Report | Authorized user accesses the generated report. | The configured Report information is available. |
| My Lab Reports | Patient views available lab reports. | My Lab Reports exposes the configured report for the patient. |

3.2 Solution Requirements

| Requirement | Description |
| --- | --- |
| FR-1 | Provide a Medical Test Catalog through the ServiceNow Service Portal. |
| FR-2 | Allow the requester to select a configured diagnostic test and start the Book Now journey. |
| FR-3 | Capture required patient/requester details using configured portal fields and validation. |
| FR-4 | Support appointment date/time selection through the Schedule stage. |
| FR-5 | Support the configured Payment → Done booking stage without claiming an external payment gateway unless implemented. |
| FR-6 | Create the Appointment with the selected test, patient and schedule context. |
| FR-7 | Provide My Appointments for viewing the configured appointment lifecycle. |
| FR-8 | Support Appointment Completed as the configured completion event. |
| FR-9 | Automatically create the Report after the configured appointment-completion event. |
| FR-10 | Provide Report and My Lab Reports visibility to authorized users. |
| FR-11 | Protect patient/appointment/report records with configured roles and ACLs. |
| FR-12 | Support troubleshooting and validation through Flow Designer Execution Details and platform logs. |

Non-functional requirements include usability, security, reliability, performance, availability, scalability, maintainability, data integrity, compatibility and auditability/troubleshooting.

3.3 Data Flow Diagram

Level 0 context: Patient / Service Requester → ServiceNow Medical Diagnosis Center → Authorized Healthcare Staff / Diagnostic Team / Service Administration, with request status and notifications returning through the platform.

Level 1 detailed flow: Capture Request → Retrieve & Validate Variables → Create Operational Record → Appointment / Authorized Review / Approval → Evaluate Decision → Update & Notify → Diagnostic/Service Fulfilment / Closure. Primary stores are D1 Request/RITM and D2 Healthcare-Service Operational Record.

3.4 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| User Interface | ServiceNow Service Portal / Medical Test Catalog | Patient-facing diagnostic-test discovery and booking experience. |
| Catalog / Form | Catalog items, variables, UI Policies / form validation | Patient details and diagnostic-test selection data capture. |
| Workflow Automation | ServiceNow Flow Designer / configured automation | Booking, appointment lifecycle and automatic report creation. |
| Appointment | Configured ServiceNow appointment record/process | Stores scheduled diagnostic appointment information. |
| Report | Configured ServiceNow Report record/process | Stores the report generated after appointment completion. |
| Patient Views | My Appointments / My Lab Reports | Provides patient-facing appointment and report visibility. |
| Security | Roles + ACLs | Controlled access to patient, appointment and report information. |
| Diagnostics | Flow Execution Details / platform logs | Workflow troubleshooting and validation. |
| Infrastructure | ServiceNow cloud / PDI | Execution and storage environment. |

4. PROJECT DESIGN

4.1 Problem Solution Fit

The solution fits the identified problem by moving healthcare-service and diagnostic requests from fragmented/manual handling into a centralized, structured ServiceNow workflow. Patients receive a guided form and lifecycle visibility; authorized healthcare staff receive a controlled review/assignment point; administrators gain configuration and execution visibility; and diagnostic/service teams receive standardized operational data.

• Customer segment: patients/service requesters, authorized healthcare staff, diagnostic/service teams and ServiceNow administrators.

• Jobs-to-be-done: submit complete service requests, obtain timely appointment/review, process fulfilment and track outcomes.

• Constraints: current implementation is a ServiceNow prototype; direct external healthcare-system integration is not implemented.

• Root causes: inconsistent request data, manual handoffs, repeated clarification and limited centralized visibility.

• Solution fit: Service Portal + Service Catalog + Flow Designer + operational record + appointment/approval + notification + security.

4.2 Proposed Solution

The proposed solution is an end-to-end ServiceNow-based healthcare-service workflow. It begins with a healthcare/diagnostic service catalog item, captures structured variables, creates an operational record, routes appointment or authorized review/approval where required, branches according to the decision, updates the record, and communicates status through automated notifications.

• Novelty: applies ServiceNow low-code workflow orchestration to a structured healthcare-service lifecycle rather than treating the platform only as a request repository.

• Customer impact: simpler submission, standardized information, better status visibility and fewer manual coordination handoffs.

• Operational impact: consistent mappings, appointment/approval traceability, controlled access and easier troubleshooting.

• Scalability: additional healthcare services, approval chains, fulfilment tasks, integrations, dashboards and AI-assisted service capabilities can be added incrementally.

4.3 Solution Architecture

Architecture layers: User Layer (Patient / Service Requester) → ServiceNow Application Layer (Service Portal, Service Catalog, Variables/UI Policy, Flow Designer) → Data & Control Layer (REQ/RITM, healthcare-service operational record, appointment/approval, Roles/ACLs) → Operations Layer (Diagnostic/Service Fulfilment, Notifications, Execution Details). Future extensions include healthcare system integrations, advanced analytics and external messaging.

5. PROJECT PLANNING & SCHEDULING

5.1 Project Planning

| Sprint | Epic / Focus | Story Points | Release Outcome |
| --- | --- | --- | --- |
| Sprint 1 | Medical Test Catalog & Booking UI | 9 | Diagnostic catalog, test selection, Book Now and patient-detail screens. |
| Sprint 2 | Schedule, Payment & Appointment | 15 | Schedule stage, configured Payment → Done path and Appointment creation. |
| Sprint 3 | My Appointments, Completion & Report | 13 | Appointment lifecycle, completion event, automatic Report creation and My Lab Reports. |
| Sprint 4 | Testing, Security & Documentation | 16 | Functional/UAT validation, ACL checks, workflow diagnostics and final documentation. |

Total planned/completed story points: 53. Average velocity across four sprints: 13.25 story points per sprint.

The planning model uses the four-sprint, relative 20-day structure established in the supplied planning documents; it does not claim exact historical calendar dates.

6. FUNCTIONAL AND PERFORMANCE TESTING

6.1 Performance Testing

| Test ID | Test Scenario | Final Result |
| --- | --- | --- |
| FT-01 | Medical Test Catalog and diagnostic-test selection | Pass |
| FT-02 | Book Now and Patient Details validation | Pass |
| FT-03 | Schedule stage and appointment data capture | Pass |
| FT-04 | Payment → Done booking sequence | Pass |
| FT-05 | Appointment creation and data mapping | Pass |
| FT-06 | My Appointments visibility and status | Pass |
| FT-07 | Appointment Completed transition | Pass |
| FT-08 | Automatic Report creation after completion | Pass |
| FT-09 | Report and My Lab Reports visibility | Pass |
| FT-10 | Role and ACL access | Pass |
| FT-11 | Configured notification/status behaviour | Pass |
| FT-12 | End-to-end diagnostic booking-to-report workflow | Pass |
| PT-01 | Portal response behaviour | Pass - no abnormal delay reported in project testing |
| PT-02 | Repeated booking execution consistency | Pass |
| PT-03 | Workflow execution consistency | Pass |
| PT-04 | Portal/form compatibility | Pass |

Machine-learning, GenAI, Power BI and Tableau model-performance metrics are not applicable to the current implementation because this solution does not use a trained AI/ML model or BI platform. These are therefore documented as N/A rather than inventing model or dashboard metrics.

7. RESULTS

7.1 Output

The final implementation demonstrates a working ServiceNow healthcare-service workflow. The delivered result is structured around the Service Portal/Service Catalog entry point, request variables, dynamic UI behaviour, REQ/RITM creation, Flow Designer automation, operational record creation, appointment/authorized review or approval handling, notifications, request tracking, role/ACL protection and troubleshooting support.

| Output Area | Implemented Result |
| --- | --- |
| Medical Test Catalog | Configured diagnostic test catalogue and selection experience. |
| Booking Journey | Book Now → Patient Details → Schedule → Payment → Done. |
| Appointment | Appointment created with configured patient, test and schedule context. |
| My Appointments | Patient-facing appointment list/status visibility. |
| Completion Automation | Appointment Completed acts as the configured completion event. |
| Report | Report record is automatically created after configured completion. |
| My Lab Reports | Patient-facing access to available lab reports. |
| Security | Configured roles and ACLs protect operational information. |
| Traceability | Workflow execution details and record relationships support validation. |

8. ADVANTAGES & DISADVANTAGES

| Advantages | Disadvantages / Current Limitations |
| --- | --- |
| Provides a clear diagnostic-test booking journey. | Current implementation is a project prototype rather than a production clinical information system. |
| Centralizes test selection, patient details, scheduling and appointment tracking. | Direct hospital/EMR/laboratory/API integration is not implemented. |
| Automates the transition from appointment completion to report creation. | Advanced SLA/escalation and analytics are future scope. |
| Provides My Appointments and My Lab Reports for clearer patient visibility. | External SMS/WhatsApp and other messaging channels are future scope. |
| Uses ServiceNow low-code automation and controlled access. | No production-scale load benchmark figures were supplied. |
| Does not autonomously diagnose or prescribe; clinical decisions remain with authorized professionals. | Clinical interpretation and treatment decisions are outside the implemented workflow. |

9. CONCLUSION

The Medical Diagnosis Center by ServiceNow Service Portal project demonstrates how ServiceNow can be used to implement a structured, low-code workflow for healthcare-service and diagnostic requests. The project integrates Service Portal interaction, Service Catalog data capture, dynamic form behaviour, Flow Designer automation, operational data storage, appointment/authorized review or approval handling, notifications, request tracking and access control into one coherent lifecycle.

The main implementation focus is the reliability of service handoffs: capturing complete information, mapping it correctly into the operational record, routing the request through the appropriate appointment/review or approval path, preserving status visibility and maintaining traceability. The resulting prototype provides a practical foundation for future healthcare-system integration and service automation without claiming autonomous clinical diagnosis.

10. FUTURE SCOPE

• Integration with hospital, EMR/EHR and laboratory systems for authorized data exchange.

• Automated task creation, assignment and closure for diagnostic/service operations.

• Multi-level role-specific approval and policy-driven appointment routing.

• SLA tracking, escalation and advanced operational dashboards.

• External email/SMS/WhatsApp or other approved messaging channels.

• AI-assisted request classification, priority recommendation and anomaly detection, subject to healthcare governance and validation.

• Advanced service analytics and demand reporting.

• Additional healthcare-service catalog items and reusable request templates.

• Production deployment hardening, monitoring, audit and performance benchmarking.

11. APPENDIX

Appendix A - Functional Data Mapping

| Data Element | Source | Destination | Purpose |
| --- | --- | --- | --- |
| Patient / Requested For | Patient Details / configured variable | Appointment → Patient / Requested For | Identifies the patient for the booked diagnostic service. |
| Contact / Mobile | Patient Details | Appointment → Contact | Stores approved requester contact information. |
| Diagnostic Test | Medical Test Catalog selection | Appointment → Diagnostic Test | Identifies the selected diagnostic test. |
| Schedule | Schedule stage | Appointment → Appointment Details | Stores the selected date/time information. |
| Payment Status | Payment stage | Booking / Appointment → Payment Status | Tracks the configured payment-stage outcome. |
| Appointment Status | Appointment lifecycle | Appointment → Status | Tracks booked, completed or other configured states. |
| Report | Appointment Completed event | Report record | Stores the report created after completion. |
| My Lab Reports | Report record | Patient-facing report list | Provides access to available reports. |

Appendix B - Current Implementation Boundary

Implemented / Current Scope: Service Portal, Medical Test Catalog, diagnostic-test selection, Book Now, Patient Details, Schedule, configured Payment → Done journey, Appointment, My Appointments, Appointment Completed, automatic Report creation, Report, My Lab Reports, configured notifications, roles and ACLs, ACLs, lifecycle tracking and execution diagnostics.

Future / Not Implemented: direct hospital/EMR/EHR/laboratory APIs, external messaging channels, advanced analytics/BI, trained AI/ML clinical models, autonomous diagnosis or treatment recommendations, automated clinical decision support, and production-scale performance benchmarking.